05. Tender Comparison and Return Expanded Checklist Compare what each tenderer has actually offered, not simply the headline prices.

PROJECT DETAILS

| Project title | Enter the controlled project title used on approvals, appointments and contract documents. ________________________________________________________________ | Project reference | Use the organisation’s project number or another unique reference that will remain stable throughout the project. ________________________________________________________________ |
| --- | --- | --- | --- |
| Client / organisation | Enter the legal or operational client organisation responsible for the project. ________________________________________________________________ | Site / building | Identify the building, site, floor, room or package clearly enough for another reviewer to understand the project boundary. ________________________________________________________________ |
| Prepared by | Name the person coordinating this review. Technical or legal answers should still be confirmed by the appropriately appointed adviser. ________________________________________________________________ | Review date | Enter the date of this review. Update it when the checklist is formally revisited. ________________________________________________________________ |

Document version: 1.0  |  22 July 2026

HOW TO USE THIS CHECKLIST Open the file early and keep it live. Select a status for every line, record the evidence or decision, and give every action an owner and due date. Use N/A only where the matter genuinely does not apply and explain why. A checklist supports client governance; it does not replace project-specific professional, legal, technical, safety or procurement advice. Status: [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] Not applicable

EXPANDED WORKING CHECKLIST

Complete each item with the project team. Attach or identify supporting evidence where appropriate.

A1 ¦ RECEIPT AND CONTROL. Record every contractor invited, including declines and withdrawals. Guidance: Maintain a complete tenderer register so the process can be reconstructed later.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

A2 ¦ RECEIPT AND CONTROL. Record the date, exact time and method of every return. Guidance: Retain portal receipts, email headers, opening records or other evidence.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

A3 ¦ RECEIPT AND CONTROL. Apply the approved late-return and irregularity procedure. Guidance: Do not make an informal exception. Record the facts, authority and decision under the applicable procurement rules.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

A4 ¦ RECEIPT AND CONTROL. Preserve each original return unchanged. Guidance: Keep read-only originals, covering emails and attachments. Work only from identified review copies.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

A5 ¦ RECEIPT AND CONTROL. Record who opened or accessed the returns. Guidance: Maintain confidentiality and an auditable opening process.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

B1 ¦ COMPLIANCE AND COMMON BASIS. Confirm each tenderer priced the same tender issue and addenda. Guidance: Compare document acknowledgements, revisions and shared query responses.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

B2 ¦ COMPLIANCE AND COMMON BASIS. Check signed forms, declarations and mandatory schedules. Guidance: Apply published pass/fail requirements consistently and record any referral or rejection.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

B3 ¦ COMPLIANCE AND COMMON BASIS. Check tender validity and acceptance conditions. Guidance: Identify expiry date, signature authority, qualifications and any condition that prevents straightforward acceptance.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

B4 ¦ COMPLIANCE AND COMMON BASIS. Confirm the required programme, methodology and personnel information was returned. Guidance: Record missing or generic responses before comparative scoring.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

B5 ¦ COMPLIANCE AND COMMON BASIS. Identify conflicts, alternative offers and non-compliant bids. Guidance: Keep compliant base tenders distinct from options or departures.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

C1 ¦ PRICE AND ARITHMETIC. Record the tender total, VAT basis and any discounts. Guidance: Separate unconditional discounts, prompt-payment discounts, alternatives and post-tender adjustments.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

C2 ¦ PRICE AND ARITHMETIC. Check arithmetic and transfer of totals. Guidance: Record corrections and follow the tender rules on arithmetic errors rather than silently changing the return.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

C3 ¦ PRICE AND ARITHMETIC. Compare preliminaries and overhead allowances. Guidance: Look for unrealistically low site-management, welfare, protection, supervision or programme allowances.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

C4 ¦ PRICE AND ARITHMETIC. Compare provisional sums, prime-cost sums and client allowances. Guidance: Confirm each tender uses the same basis and whether attendance, overhead and profit are included.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

C5 ¦ PRICE AND ARITHMETIC. Compare rates for likely change and dayworks. Guidance: Identify rates that may expose the client to excessive cost if the scope changes.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

C6 ¦ PRICE AND ARITHMETIC. Identify unusually low, high, omitted or unpriced items. Guidance: Seek an explanation and test whether the tenderer has misunderstood the scope or transferred risk back to the client.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

C7 ¦ PRICE AND ARITHMETIC. Reconcile the price breakdown to the tender total. Guidance: Check that alternates, discounts, taxes and qualifications have not been double-counted or omitted.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

D1 ¦ SCOPE AND QUALIFICATIONS. Create a schedule of exclusions. Guidance: Record the scope, value, consequence and whether each exclusion is acceptable, can be closed or requires adjustment.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

D2 ¦ SCOPE AND QUALIFICATIONS. Create a schedule of qualifications and assumptions. Guidance: Distinguish clarifiable statements from material departures that change risk, quality or contractual obligations.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

D3 ¦ SCOPE AND QUALIFICATIONS. Check demolition, protection, temporary works and making good. Guidance: These areas are commonly understated and can create variations in existing buildings.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

D4 ¦ SCOPE AND QUALIFICATIONS. Check testing, commissioning, training and handover information. Guidance: Confirm the tender provides a usable operational handover, not merely completion of visible work.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

D5 ¦ SCOPE AND QUALIFICATIONS. Check contractor-designed portions and specialist design. Guidance: Review responsibility, design fees, professional indemnity, review periods and performance compliance.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

D6 ¦ SCOPE AND QUALIFICATIONS. Review proposed substitutions and alternatives. Guidance: Assess capital cost, performance, appearance, programme, maintenance, warranties, spares and whole-life value.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

D7 ¦ SCOPE AND QUALIFICATIONS. Check work by others and client-supplied items. Guidance: Confirm interfaces, attendance, storage, access, programme and testing responsibility.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

D8 ¦ SCOPE AND QUALIFICATIONS. Normalise scope only through transparent adjustments. Guidance: Keep the original tender visible and record every comparison adjustment, source, reason and uncertainty.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

E1 ¦ PROGRAMME AND RESOURCES. Compare proposed start, completion and milestone dates. Guidance: Test against required dates, approvals, mobilization and client operating constraints.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

E2 ¦ PROGRAMME AND RESOURCES. Review programme logic and detail. Guidance: Look for design, procurement, approvals, temporary works, testing, commissioning and float rather than a simple bar from start to finish.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

E3 ¦ PROGRAMME AND RESOURCES. Review long-lead procurement and supply-chain assumptions. Guidance: Identify items that could threaten the completion date and the evidence supporting availability.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

E4 ¦ PROGRAMME AND RESOURCES. Assess proposed project manager and site manager. Guidance: Review relevant experience, availability, authority, time commitment and any proposed substitutions.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

E5 ¦ PROGRAMME AND RESOURCES. Assess critical subcontractors and specialist resources. Guidance: Consider design, heritage, fire stopping, controls, commissioning and other packages central to delivery.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

E6 ¦ PROGRAMME AND RESOURCES. Test resource levels and preliminaries against the programme. Guidance: A short programme with minimal management or labour allowance may not be credible.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

F1 ¦ SITE AND DELIVERY. Assess the contractor’s understanding of access, logistics and occupied-building constraints. Guidance: Look for a project-specific plan covering deliveries, segregation, welfare, compounds, work hours, noise, dust and security.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

F2 ¦ SITE AND DELIVERY. Assess shutdown, isolation and temporary-service proposals. Guidance: Confirm notice, permits, contingency, testing and restoration arrangements.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

F3 ¦ SITE AND DELIVERY. Assess protection of existing fabric, users and operations. Guidance: Consider heritage elements, finishes, escape routes, weather protection and business continuity.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

F4 ¦ SITE AND DELIVERY. Assess quality-management and inspection proposals. Guidance: Look for samples, benchmarks, inspection plans, hold points, records and responsibility for closing defects.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

F5 ¦ SITE AND DELIVERY. Assess health-and-safety planning and relevant competence. Guidance: Use project-specific evidence and principal-contractor capability rather than generic policy documents alone.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

F6 ¦ SITE AND DELIVERY. Assess environmental, waste and sustainability proposals. Guidance: Check that commitments are measurable, relevant and included in the tender price and programme.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

G1 ¦ CLARIFICATION CONTROL. Issue clarifications through the approved controlled route. Guidance: Questions should be factual, proportionate and recorded. Share information with other tenderers where fairness requires it.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

G2 ¦ CLARIFICATION CONTROL. Do not permit an unfair rewrite of a tender. Guidance: Clarify uncertainty without allowing a bidder to replace a poor response or materially re-price outside the rules.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

G3 ¦ CLARIFICATION CONTROL. Confirm every clarification response is authorised and incorporated into the final tender position. Guidance: Record date, responder, commercial effect, scope effect and any condition to include in the contract.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

G4 ¦ CLARIFICATION CONTROL. Close material exclusions, qualifications and assumptions before recommendation. Guidance: Do not defer fundamental uncertainty to a post-award negotiation unless the approved process allows and records it.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

H1 ¦ SCORING AND VALUE. Score only against the criteria issued with the tender. Guidance: Use evidence from the submission and clarifications, not reputation, preference or information unavailable to other bidders.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

H2 ¦ SCORING AND VALUE. Record evidence notes for every score. Guidance: A defensible score explains which response feature met or failed the descriptor.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

H3 ¦ SCORING AND VALUE. Moderate scores and record reasons for changes. Guidance: Resolve differences through evidence and retain the individual and moderated records.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

H4 ¦ SCORING AND VALUE. Review affordability against the authorised budget. Guidance: Include comparison adjustments, client costs, risk allowances, inflation, fees and likely post-tender scope changes.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

H5 ¦ SCORING AND VALUE. Assess delivery risk and confidence. Guidance: Consider programme credibility, resources, supply chain, exclusions, financial standing, quality and operational impact.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

H6 ¦ SCORING AND VALUE. Consider whole-life value and operating consequences. Guidance: A higher initial price may offer better durability, energy, maintenance, support or replacement value.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

H7 ¦ SCORING AND VALUE. Complete reference, financial and due-diligence checks proportionately. Guidance: Confirm current information and investigate material warning signs before award.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

I1 ¦ RECOMMENDATION AND AWARD. Prepare a clear tender recommendation. Guidance: Show original and adjusted prices, scores, key risks, clarifications, conditions and why the preferred tender offers best overall value.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

I2 ¦ RECOMMENDATION AND AWARD. Confirm the preferred tender remains valid and deliverable. Guidance: Reconfirm key personnel, programme, scope and price before seeking approval.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

I3 ¦ RECOMMENDATION AND AWARD. Obtain the required internal approval. Guidance: Retain delegated authority, funding confirmation, conflicts declarations and procurement or legal review.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

I4 ¦ RECOMMENDATION AND AWARD. Prepare contract documents using the final agreed tender position. Guidance: Incorporate accepted clarifications and schedules without overwriting the original tender record.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

I5 ¦ RECOMMENDATION AND AWARD. Issue notifications and debrief information correctly. Guidance: Follow the applicable procurement procedure and avoid releasing confidential information from other bids.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

STAGE GATE DECISION

Gate test

The preferred tender is compliant or its departures are understood, affordable, deliverable and demonstrably offers acceptable value and risk.

Decision

[ ] Approved to proceed [ ] Approved with conditions [ ] Do not proceed [ ] Review not yet completed

Approved by ______________________________________________; Date ______________________________________________.

Conditions, exceptions and residual risks

Record every condition or accepted exception, together with its owner and completion date where relevant. ________________________________________________________________________________________________________ ________________________________________________________________________________________________________ ________________________________________________________________________________________________________ ________________________________________________________________________________________________________ ________________________________________________________________________________________________________ ________________________________________________________________________________________________________ ________________________________________________________________________________________________________

Building Project Checklists — expanded downloadable resource | Version 1.0, 22 July 2026. For client-side project governance. Confirm current legislation, contract terms, organisational procedures and project-specific professional advice.