01. Project Brief Expanded Checklist Turn the client need into a clear, testable instruction before design work begins.

PROJECT DETAILS

| Project title | Enter the controlled project title used on approvals, appointments and contract documents. ________________________________________________________________ | Project reference | Use the organisation’s project number or another unique reference that will remain stable throughout the project. ________________________________________________________________ |
| --- | --- | --- | --- |
| Client / organisation | Enter the legal or operational client organisation responsible for the project. ________________________________________________________________ | Site / building | Identify the building, site, floor, room or package clearly enough for another reviewer to understand the project boundary. ________________________________________________________________ |
| Prepared by | Name the person coordinating this review. Technical or legal answers should still be confirmed by the appropriately appointed adviser. ________________________________________________________________ | Review date | Enter the date of this review. Update it when the checklist is formally revisited. ________________________________________________________________ |

Document version: 1.0  |  22 July 2026

HOW TO USE THIS CHECKLIST Open the file early and keep it live. Select a status for every line, record the evidence or decision, and give every action an owner and due date. Use N/A only where the matter genuinely does not apply and explain why. A checklist supports client governance; it does not replace project-specific professional, legal, technical, safety or procurement advice. Status: [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] Not applicable

EXPANDED WORKING CHECKLIST

Complete each item with the project team. Attach or identify supporting evidence where appropriate.

A1 ¦ NEED AND PURPOSE. State the problem, opportunity or service need that has triggered the project. Guidance: Describe the present situation in plain language. Refer to condition evidence, capacity problems, compliance needs, operational change, user demand or another objective reason for acting.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

A2 ¦ NEED AND PURPOSE. Explain why action is needed now. Guidance: Record deadlines, worsening condition, funding windows, lease events, statutory dates, service pressures or other reasons why the project cannot simply be deferred.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

A3 ¦ NEED AND PURPOSE. Record the consequence of doing nothing. Guidance: Consider safety, service interruption, loss of capacity, maintenance cost, reputational risk, income, compliance and the effect on users.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

A4 ¦ NEED AND PURPOSE. Define the principal outcome rather than prescribing a building solution. Guidance: State what must be achieved. Keep open the possibility that repair, reuse, operational change, relocation or a smaller intervention could meet the need.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

A5 ¦ NEED AND PURPOSE. Set measurable success criteria. Guidance: Use outcomes that can be checked later, such as capacity, condition standard, completion date, energy use, user satisfaction, accessibility or budget limit.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

A6 ¦ NEED AND PURPOSE. Rank the project priorities. Guidance: Agree the relative importance of cost, time, quality, scope, disruption, sustainability, heritage, flexibility and future expansion. Record where trade-offs may be acceptable.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

B1 ¦ USERS AND OPERATION. Identify every user group affected by the project. Guidance: Include normal users, visitors, contractors, maintenance staff, cleaners, emergency services, people with accessibility needs and any occasional or peak users.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

B2 ¦ USERS AND OPERATION. Describe the activities, occupancy and operating hours the completed space must support. Guidance: Record normal, peak and occasional numbers, duration of use, supervision, privacy, noise, storage and specialist activity requirements.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

B3 ¦ USERS AND OPERATION. Define accessibility and inclusion requirements. Guidance: Consider step-free access, accessible sanitary provision, sensory needs, assisted evacuation, wayfinding, hearing enhancement, lighting and inclusive use rather than minimum compliance alone.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

B4 ¦ USERS AND OPERATION. Define safeguarding, security and access-control needs. Guidance: Identify secure zones, public and staff routes, visitor management, lone working, deliveries, out-of-hours use and any need to separate users from work or plant areas.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

B5 ¦ USERS AND OPERATION. Describe how the completed building or area will be operated. Guidance: Include staffing, opening hours, booking, cleaning, waste, deliveries, furniture moves, IT support, security and response to faults.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

B6 ¦ USERS AND OPERATION. Describe how the completed assets will be maintained and replaced. Guidance: Identify access to plant, safe maintenance zones, replacement routes, preferred standard components, service contracts and the client team that will inherit the assets.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

C1 ¦ SCOPE AND BOUNDARIES. Define the physical boundary of the project. Guidance: Identify rooms, floors, roofs, external areas, service routes, plant spaces, compounds, access routes and any enabling or off-site work.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

C2 ¦ SCOPE AND BOUNDARIES. List the work and outcomes expressly included. Guidance: Include demolition, making good, temporary works, decant, furniture, ICT, AV, signage, landscaping, commissioning, training and post-completion support where relevant.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

C3 ¦ SCOPE AND BOUNDARIES. List exclusions, work by others and client-supplied items. Guidance: Name the responsible party and explain how each interface will be coordinated, procured, delivered and tested.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

C4 ¦ SCOPE AND BOUNDARIES. Record assumptions that must be tested. Guidance: Examples include service capacity, concealed construction, reuse of equipment, planning status, existing drawings, asbestos information and availability of temporary accommodation.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

C5 ¦ SCOPE AND BOUNDARIES. Identify interfaces with adjacent projects, landlords, tenants, neighbours or shared services. Guidance: Record who controls each interface, the information needed and the dates by which agreement must be reached.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

C6 ¦ SCOPE AND BOUNDARIES. Define the required quality and appearance. Guidance: Record durability, finishes, performance, preferred products, mock-ups, samples, heritage requirements and any organisational standards.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

D1 ¦ SITE INFORMATION AND SURVEYS. List the existing drawings, records and reports available. Guidance: Record title, revision, date, source and where each document is stored. Note whether dimensions, services and construction have been verified.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

D2 ¦ SITE INFORMATION AND SURVEYS. Identify the surveys and investigations required before design decisions are fixed. Guidance: Consider measured, condition, structural, drainage, utilities, asbestos, hazardous materials, ground, ecology, heritage, fire and building-services surveys.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

D3 ¦ SITE INFORMATION AND SURVEYS. Record known site and building constraints. Guidance: Include access, parking, delivery restrictions, working hours, noise, dust, vibration, security, occupied areas, live services and restricted dates.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

D4 ¦ SITE INFORMATION AND SURVEYS. Identify information gaps and assign an owner and deadline. Guidance: Do not allow an unknown to remain invisible. Decide whether it will be investigated, designed around, priced as an allowance or retained as a client risk.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

D5 ¦ SITE INFORMATION AND SURVEYS. Confirm existing service capacity and connection requirements. Guidance: Check electricity, water, drainage, gas, data, fire alarm, security and controls. Record any utility applications, shutdowns or upgrades needed.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

D6 ¦ SITE INFORMATION AND SURVEYS. Identify hazardous or fragile materials and structures. Guidance: Include asbestos, lead paint, contaminated land, fragile roofs, unstable fabric and materials requiring specialist handling or conservation advice.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

E1 ¦ APPROVALS AND DUTIES. Identify planning, listed building and conservation requirements. Guidance: Record the likely application route, consultation needs, supporting information, decision timescale and any conditions or heritage constraints.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

E2 ¦ APPROVALS AND DUTIES. Identify Building Regulations and building-control requirements. Guidance: Record the proposed building-control route, design information required, inspections, completion evidence and any higher-risk building considerations.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

E3 ¦ APPROVALS AND DUTIES. Identify CDM client duties and required duty-holder appointments. Guidance: Confirm who will act as client, principal designer and principal contractor, when appointments are needed and what pre-construction information must be assembled.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

E4 ¦ APPROVALS AND DUTIES. Identify fire, licensing, landlord, lease, party-wall, highways and utility approvals. Guidance: Consider all third-party permissions rather than relying only on planning and building control.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

E5 ¦ APPROVALS AND DUTIES. Identify insurance, funding and governance conditions. Guidance: Record insurer requirements, grant conditions, lender approvals, committee decisions, delegated limits and any audit or procurement rules.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

F1 ¦ BUDGET AND VALUE. Record the authorised total project budget and VAT basis. Guidance: Separate construction, professional fees, surveys, approvals, furniture/equipment, decant, client costs, risk and VAT where appropriate.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

F2 ¦ BUDGET AND VALUE. Set an appropriate risk and contingency allowance. Guidance: Base the allowance on known uncertainty, project stage and site risk. Do not hide unfunded scope inside a general contingency.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

F3 ¦ BUDGET AND VALUE. Confirm how cost will be tested as the design develops. Guidance: Identify the cost adviser, cost-plan stages, reporting format, change-control process and who may approve movement between budget headings.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

F4 ¦ BUDGET AND VALUE. Consider whole-life cost and operational affordability. Guidance: Record energy, maintenance, servicing, staffing, cleaning, replacement and disposal implications of the proposed outcome.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

G1 ¦ PROGRAMME AND DELIVERY. Set the required completion, occupation and operational dates. Guidance: Distinguish construction completion from the date users need a fully equipped, cleaned, commissioned and operational facility.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

G2 ¦ PROGRAMME AND DELIVERY. Record fixed dates and operational blackout periods. Guidance: Include examinations, events, peak trading, term dates, shutdown windows, seasonal constraints, funding deadlines and notice periods.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

G3 ¦ PROGRAMME AND DELIVERY. Allow time for surveys, approvals, design, tendering, mobilisation and commissioning. Guidance: Use a realistic stage programme. Avoid setting a site-start date first and forcing every preceding activity into an impossible timescale.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

G4 ¦ PROGRAMME AND DELIVERY. Identify long-lead client decisions, equipment and statutory activities. Guidance: Record the latest decision dates needed to avoid delay, including furniture, ICT, utilities, specialist equipment and approvals.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

G5 ¦ PROGRAMME AND DELIVERY. Select an initial procurement and contract strategy for testing. Guidance: Record whether traditional, design and build, framework, negotiated or another route is being considered and why it suits the brief, risk and programme.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

H1 ¦ GOVERNANCE AND APPROVAL. Identify the project sponsor, client lead and decision-makers. Guidance: Record who owns the business need, who manages the project day to day and who has authority over scope, budget, programme and procurement.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

H2 ¦ GOVERNANCE AND APPROVAL. Define consultation and communication arrangements. Guidance: Identify users, facilities, IT, security, finance, procurement, communications and other stakeholders, including when their input is needed.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

H3 ¦ GOVERNANCE AND APPROVAL. Create a controlled brief and change record. Guidance: Give the brief a revision number, approval date and document owner. Record every later change with its reason, cost, programme and approval consequence.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

H4 ¦ GOVERNANCE AND APPROVAL. Record unresolved decisions, risks and dependencies. Guidance: List what remains open, who owns it and the latest date for resolution. Distinguish stop items from matters that can continue under controlled action.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

H5 ¦ GOVERNANCE AND APPROVAL. Obtain formal approval to proceed to consultant appointment and design. Guidance: The approval should confirm need, scope, budget, programme, governance and known uncertainty, not merely authorise expenditure.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

STAGE GATE DECISION

Gate test

The brief is approved, affordable at a strategic level and sufficiently clear for consultants to begin work without relying on hidden assumptions.

Decision

[ ] Approved to proceed [ ] Approved with conditions [ ] Do not proceed [ ] Review not yet completed

Approved by ______________________________________________; Date ______________________________________________.

Conditions, exceptions and residual risks

Record every condition or accepted exception, together with its owner and completion date where relevant. ________________________________________________________________________________________________________ ________________________________________________________________________________________________________ ________________________________________________________________________________________________________ ________________________________________________________________________________________________________ ________________________________________________________________________________________________________ ________________________________________________________________________________________________________ ________________________________________________________________________________________________________

Building Project Checklists — expanded downloadable resource | Version 1.0, 22 July 2026. For client-side project governance. Confirm current legislation, contract terms, organisational procedures and project-specific professional advice.