09. Defects, Aftercare and Project Close-Out Expanded Checklist Manage defects, maintenance, retention, warranties and final records until the project reaches a controlled conclusion.

PROJECT DETAILS

| Project title | Enter the controlled project title used on approvals, appointments and contract documents. ________________________________________________________________ | Project reference | Use the organisation’s project number or another unique reference that will remain stable throughout the project. ________________________________________________________________ |
| --- | --- | --- | --- |
| Client / organisation | Enter the legal or operational client organisation responsible for the project. ________________________________________________________________ | Site / building | Identify the building, site, floor, room or package clearly enough for another reviewer to understand the project boundary. ________________________________________________________________ |
| Prepared by | Name the person coordinating this review. Technical or legal answers should still be confirmed by the appropriately appointed adviser. ________________________________________________________________ | Review date | Enter the date of this review. Update it when the checklist is formally revisited. ________________________________________________________________ |

Document version: 1.0  |  22 July 2026

HOW TO USE THIS CHECKLIST Open the file early and keep it live. Select a status for every line, record the evidence or decision, and give every action an owner and due date. Use N/A only where the matter genuinely does not apply and explain why. A checklist supports client governance; it does not replace project-specific professional, legal, technical, safety or procurement advice. Status: [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] Not applicable

EXPANDED WORKING CHECKLIST

Complete each item with the project team. Attach or identify supporting evidence where appropriate.

A1 ¦ CLOSE-OUT SETUP. Check the contract wording for the defects or rectification period. Guidance: Record the actual terminology, start date, end date, procedures and responsible certifier. Do not rely on a standard assumed period.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

A2 ¦ CLOSE-OUT SETUP. Record retention, final-account, making-good and final-certificate dates. Guidance: Create a key-date schedule and review it before deadlines are reached.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

A3 ¦ CLOSE-OUT SETUP. Nominate one client lead for reports and instructions. Guidance: Route all issues through a controlled register to avoid duplicates, informal trade contact and conflicting instructions.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

A4 ¦ CLOSE-OUT SETUP. Confirm contractor, consultant and specialist contacts remain current. Guidance: Include emergency and out-of-hours contacts and any required notice or access route.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

A5 ¦ CLOSE-OUT SETUP. Plan early aftercare, seasonal commissioning and the end-of-period inspection. Guidance: Set dates while key people and subcontractors are still available.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

B1 ¦ DEFECT REPORTING. Use one numbered defects and close-out register. Guidance: Record location, description, date reported, evidence, priority, responsible party, target date, status and closure.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

B2 ¦ DEFECT REPORTING. Describe each issue precisely. Guidance: Use room, asset, symptom, frequency and photographs where useful. Avoid vague wording such as door problem.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

B3 ¦ DEFECT REPORTING. Classify the issue before assigning responsibility. Guidance: Distinguish defect, incomplete work, commissioning adjustment, maintenance, user damage, warranty claim, latent issue or new unrelated fault.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

B4 ¦ DEFECT REPORTING. Escalate urgent safety, security, weather or essential-service issues. Guidance: Temporary action may be needed before responsibility is finally determined.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

B5 ¦ DEFECT REPORTING. Group routine visits where practical. Guidance: Reduce disruption while ensuring urgent or consequential problems are not delayed.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

B6 ¦ DEFECT REPORTING. Record reports made within the contractual period. Guidance: Keep evidence of date and route even when repair must occur later because of access, weather or parts.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

C1 ¦ INVESTIGATION AND REMEDY. Send defect information through the correct contractual route. Guidance: The contract administrator or named authority may need to inspect, instruct or certify rather than the client contacting trades directly.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

C2 ¦ INVESTIGATION AND REMEDY. Agree investigation responsibility and target dates. Guidance: Some issues require monitoring, opening up, specialist attendance or design review before a remedy is selected.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

C3 ¦ INVESTIGATION AND REMEDY. Plan access, permits, protection and service isolation. Guidance: Treat remedial work in an occupied building as controlled construction activity.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

C4 ¦ INVESTIGATION AND REMEDY. Confirm the proposed remedy addresses the cause, not only the symptom. Guidance: Repeated resetting, resealing or patching may indicate a deeper design, installation or commissioning problem.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

C5 ¦ INVESTIGATION AND REMEDY. Check completed remedial work. Guidance: Record inspection, testing, photographs, user confirmation and any updated documents before closing the item.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

C6 ¦ INVESTIGATION AND REMEDY. Reopen items that recur or fail verification. Guidance: Track repeated failures and escalate for root-cause review rather than creating unconnected new reports.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

C7 ¦ INVESTIGATION AND REMEDY. Update as-built, O&M and asset information after remedial changes. Guidance: The final record should describe the corrected installation and revised maintenance requirements.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

D1 ¦ MAINTENANCE AND OPERATION. Continue all client maintenance obligations from handover. Guidance: Follow servicing, cleaning, consumable, testing and authorised-installer requirements even while defects are being resolved.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

D2 ¦ MAINTENANCE AND OPERATION. Keep evidence of operation and maintenance. Guidance: Logs, service sheets, settings and user records help distinguish defect from poor operation or missed maintenance.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

D3 ¦ MAINTENANCE AND OPERATION. Review user feedback and building performance. Guidance: Consider comfort, energy, controls, noise, access, reliability and whether further training or adjustment is needed.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

D4 ¦ MAINTENANCE AND OPERATION. Complete seasonal commissioning and deferred testing. Guidance: Record results, adjustments, failures and responsibilities for follow-up work.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

D5 ¦ MAINTENANCE AND OPERATION. Protect warranty conditions. Guidance: Register warranties, use approved maintainers, keep service records and observe notification deadlines.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

E1 ¦ WARRANTIES AND RECORDS. Create a warranty and guarantee register. Guidance: Record product or system, provider, coverage, start, expiry, registration, servicing conditions, contacts and claim procedure.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

E2 ¦ WARRANTIES AND RECORDS. Confirm collateral warranties, bonds and securities are executed and stored. Guidance: Check beneficiary, form, date and location and chase missing documents before the project team disperses.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

E3 ¦ WARRANTIES AND RECORDS. Confirm all final O&M, as-built and statutory documents are complete. Guidance: Resolve placeholders, draft watermarks, missing signatures, incorrect revisions and inaccessible file formats.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

E4 ¦ WARRANTIES AND RECORDS. Store project records in the client’s permanent system. Guidance: Use a clear folder structure, access controls, backups and links to the asset or property record.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

F1 ¦ COMMERCIAL CLOSE-OUT. Review the final account and unresolved variations. Guidance: Reconcile instructions, valuations, claims, provisional sums, omissions and agreed adjustments with professional advice.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

F2 ¦ COMMERCIAL CLOSE-OUT. Check the contractual conditions for release of remaining retention. Guidance: Do not release money simply because a date has passed and do not withhold it without a contractual basis.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

F3 ¦ COMMERCIAL CLOSE-OUT. Confirm making-good or equivalent certification requirements. Guidance: Record the inspection, outstanding items and the person authorised to certify under the contract.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

F4 ¦ COMMERCIAL CLOSE-OUT. Confirm final certificate and final-payment requirements. Guidance: Distinguish contract certificates from Building Control completion, fire-safety records and manufacturer warranties.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

F5 ¦ COMMERCIAL CLOSE-OUT. Record any unresolved claim, dispute or continuing liability. Guidance: Obtain legal, contractual or insurance advice where necessary and preserve relevant evidence.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

G1 ¦ REVIEW AND CLOSURE. Hold a formal inspection before the defects period expires. Guidance: Invite the appropriate contractor, consultants, facilities team and users and issue the resulting list promptly.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

G2 ¦ REVIEW AND CLOSURE. Confirm every register item has a final status. Guidance: Use closed, accepted risk, transferred to maintenance, warranty claim, disputed or continuing action rather than leaving blanks.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

G3 ¦ REVIEW AND CLOSURE. Capture lessons learned. Guidance: Record issues in brief, design, surveys, tender, construction, commissioning, handover and operation that should influence future projects.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

G4 ¦ REVIEW AND CLOSURE. Review whether the completed project met its original success criteria. Guidance: Compare capacity, cost, programme, performance, user experience and operational outcomes against the approved brief.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

G5 ¦ REVIEW AND CLOSURE. Transfer continuing actions to operational owners. Guidance: Identify maintenance, monitoring, warranty, seasonal or long-term actions with named owners and dates.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

G6 ¦ REVIEW AND CLOSURE. Obtain formal approval to close the project. Guidance: Close only when records, money, certificates, warranties and residual actions are understood and stored.. STATUS [ ] Not reviewed [ ] Complete [ ] Action required [ ] Risk accepted [ ] N/A. EVIDENCE / DECISION / NOTES ________________________________________________________________________________________________________ ________________________________________________________________________________________________________. ACTION REQUIRED / NEXT STEP ________________________________________________________________________________________________________. Owner ____________________________; Due date ____________________________; Date closed ____________________________..

STAGE GATE DECISION

Gate test

Reported items are resolved or formally recorded, contractual payments and certificates are dealt with and the client holds the records needed to protect and operate the building.

Decision

[ ] Approved to proceed [ ] Approved with conditions [ ] Do not proceed [ ] Review not yet completed

Approved by ______________________________________________; Date ______________________________________________.

Conditions, exceptions and residual risks

Record every condition or accepted exception, together with its owner and completion date where relevant. ________________________________________________________________________________________________________ ________________________________________________________________________________________________________ ________________________________________________________________________________________________________ ________________________________________________________________________________________________________ ________________________________________________________________________________________________________ ________________________________________________________________________________________________________ ________________________________________________________________________________________________________

Building Project Checklists — expanded downloadable resource | Version 1.0, 22 July 2026. For client-side project governance. Confirm current legislation, contract terms, organisational procedures and project-specific professional advice.