# Ninety-Day Compliance Recovery Plan

Companion working resource for The Accidental Compliance Manager

| Project / organisation |  | Prepared by |  |
| --- | --- | --- | --- |
| Version | 1.0 | Issue date | 8 September 2026 |

Purpose: Structures the first ninety days of recovery where records, responsibilities, evidence or delivery are not sufficiently reliable to provide assurance.

Before starting

The plan is not a substitute for immediate controls. Suspected imminent danger, statutory breach or serious life-safety failure should be escalated and controlled at once.

# Recovery mandate

| Reason for recovery plan |  |
| --- | --- |
| Scope and exclusions |  |
| Senior responsible owner |  |
| Recovery lead |  |
| Resources available |  |
| Risk acceptance authority |  |
| Day 30 / 60 / 90 review dates |  |
| Definition of recovered | Describe the evidence-based exit criteria. |

# Days 1–30 — Establish control

| Ref | Check / action | Evidence / response | Owner / date | Status |
| --- | --- | --- | --- | --- |
| D01 | Confirm immediate life-safety and statutory priorities; apply interim controls. |  |  | ☐ Open ☐ Complete ☐ N/A |
| D02 | Identify buildings, systems, dutyholders, providers and known gaps. |  |  | ☐ Open ☐ Complete ☐ N/A |
| D03 | Freeze misleading reporting and distinguish unknown from compliant. |  |  | ☐ Open ☐ Complete ☐ N/A |
| D04 | Create or cleanse the master compliance register and evidence index. |  |  | ☐ Open ☐ Complete ☐ N/A |
| D05 | Recover current certificates, reports, contracts, asset lists and action records. |  |  | ☐ Open ☐ Complete ☐ N/A |
| D06 | Assign owners and deputies; agree escalation and governance cadence. |  |  | ☐ Open ☐ Complete ☐ N/A |
| D07 | Triages overdue items and open defects by consequence, not age alone. |  |  | ☐ Open ☐ Complete ☐ N/A |
| D08 | Commission urgent competent-person review where internal knowledge is insufficient. |  |  | ☐ Open ☐ Complete ☐ N/A |

# Days 31–60 — Verify and correct

| Ref | Check / action | Evidence / response | Owner / date | Status |
| --- | --- | --- | --- | --- |
| D31 | Sample evidence against assets and physical conditions. |  |  | ☐ Open ☐ Complete ☐ N/A |
| D32 | Validate frequencies, standards, contract scopes and provider competence. |  |  | ☐ Open ☐ Complete ☐ N/A |
| D33 | Complete urgent inspections, tests, remedial work and missing risk assessments. |  |  | ☐ Open ☐ Complete ☐ N/A |
| D34 | Link every material finding to an owner, date and closure evidence. |  |  | ☐ Open ☐ Complete ☐ N/A |
| D35 | Resolve access, data, procurement and resourcing blockers. |  |  | ☐ Open ☐ Complete ☐ N/A |
| D36 | Introduce exception-led reporting with explicit unknown and overdue positions. |  |  | ☐ Open ☐ Complete ☐ N/A |
| D37 | Escalate unresolved statutory or high-risk gaps to the proper decision-maker. |  |  | ☐ Open ☐ Complete ☐ N/A |

# Days 61–90 — Embed assurance

| Ref | Check / action | Evidence / response | Owner / date | Status |
| --- | --- | --- | --- | --- |
| D61 | Complete a second evidence sample and test action closure. |  |  | ☐ Open ☐ Complete ☐ N/A |
| D62 | Agree the annual compliance plan, audit programme and management review cycle. |  |  | ☐ Open ☐ Complete ☐ N/A |
| D63 | Embed change-control triggers for projects, acquisitions and changes of use. |  |  | ☐ Open ☐ Complete ☐ N/A |
| D64 | Confirm document-control, retention and record-retrieval arrangements. |  |  | ☐ Open ☐ Complete ☐ N/A |
| D65 | Set performance measures that distinguish activity, compliance and assurance. |  |  | ☐ Open ☐ Complete ☐ N/A |
| D66 | Transfer residual actions into business-as-usual governance. |  |  | ☐ Open ☐ Complete ☐ N/A |
| D67 | Issue the Day 90 conclusion, remaining risk position and improvement plan. |  |  | ☐ Open ☐ Complete ☐ N/A |

# Milestone review record

| Day 30 outcome and decision |  |
| --- | --- |
| Day 60 outcome and decision |  |
| Day 90 assurance opinion |  |
| Residual high risks |  |
| Business-as-usual owner |  |
| Formal approval / date |  |

Important use note

This document is a practical working template, not legal, contractual or technical advice. Adapt it to the project, organisation, executed contract, amendments, applicable law and competent-person advice. Retain supporting evidence and record why any item is marked not applicable.

Ink & Lintel | Version 1.0 | 8 September 2026