# Contract Administration Checklist

Companion working resource for Building Contract Administration in Practice

| Project / organisation |  | Prepared by |  |
| --- | --- | --- | --- |
| Version | 1.0 | Issue date | 8 September 2026 |

Purpose: A client-side prompt covering appointment, contract setup, communications, payment, change, time, completion and close-out.

Contract first

Use only with the executed contract. Confirm the form, edition, amendments, Contract Particulars / Contract Data, communication rules and delegated authority before administering any event.

# 1. Appointment and authority

| Ref | Check / action | Evidence / response | Owner / date | Status |
| --- | --- | --- | --- | --- |
| 1.1 | Written appointment and scope are in place, including services, limitations and insurance. |  |  | ☐ Open ☐ Complete ☐ N/A |
| 1.2 | The named Contract Administrator / Project Manager and deputies match the executed contract. |  |  | ☐ Open ☐ Complete ☐ N/A |
| 1.3 | Client delegations, approval thresholds and reserved decisions are recorded. |  |  | ☐ Open ☐ Complete ☐ N/A |
| 1.4 | Conflicts of interest and the duty to act fairly where the contract requires assessment or certification are understood. |  |  | ☐ Open ☐ Complete ☐ N/A |
| 1.5 | No person is giving contractual directions outside the agreed communication route. |  |  | ☐ Open ☐ Complete ☐ N/A |

# 2. Contract setup

| Ref | Check / action | Evidence / response | Owner / date | Status |
| --- | --- | --- | --- | --- |
| 2.1 | Executed contract, schedules, particulars / Contract Data, amendments and listed documents are complete. |  |  | ☐ Open ☐ Complete ☐ N/A |
| 2.2 | Scope, drawings, specifications, pricing documents and contractor proposals are version controlled. |  |  | ☐ Open ☐ Complete ☐ N/A |
| 2.3 | Possession / access dates, completion dates, sections, damages, retention and payment periods are recorded. |  |  | ☐ Open ☐ Complete ☐ N/A |
| 2.4 | Bonds, guarantees, warranties, insurance and third-party rights are diarised. |  |  | ☐ Open ☐ Complete ☐ N/A |
| 2.5 | Notice addresses, electronic communication rules and reply periods are confirmed. |  |  | ☐ Open ☐ Complete ☐ N/A |
| 2.6 | Registers, meeting arrangements and document naming are established. |  |  | ☐ Open ☐ Complete ☐ N/A |

# 3. During the works

| Ref | Check / action | Evidence / response | Owner / date | Status |
| --- | --- | --- | --- | --- |
| 3.1 | Progress, programme, quality, design information, safety interfaces and risks are reviewed. |  |  | ☐ Open ☐ Complete ☐ N/A |
| 3.2 | Instructions are authorised, clear, numbered and linked to supporting information. |  |  | ☐ Open ☐ Complete ☐ N/A |
| 3.3 | RFIs and informal directions are controlled and do not become unrecorded changes. |  |  | ☐ Open ☐ Complete ☐ N/A |
| 3.4 | Quotations are checked for scope, quantity, rates, omissions, time and consequential effect. |  |  | ☐ Open ☐ Complete ☐ N/A |
| 3.5 | Delay notices and extension-of-time matters are assessed under the correct contractual test. |  |  | ☐ Open ☐ Complete ☐ N/A |
| 3.6 | Payment dates, notices, certificates and evidence are managed to the executed contract. |  |  | ☐ Open ☐ Complete ☐ N/A |
| 3.7 | Records remain contemporaneous: minutes, photographs, programmes, correspondence and site reports. |  |  | ☐ Open ☐ Complete ☐ N/A |

# 4. Completion and close-out

| Ref | Check / action | Evidence / response | Owner / date | Status |
| --- | --- | --- | --- | --- |
| 4.1 | Practical Completion is assessed against the contract, not commercial pressure or occupancy alone. |  |  | ☐ Open ☐ Complete ☐ N/A |
| 4.2 | Handover information, training, keys, testing, statutory approvals and operational readiness are checked. |  |  | ☐ Open ☐ Complete ☐ N/A |
| 4.3 | Insurance, security, damages, retention and defects consequences are actioned following certification. |  |  | ☐ Open ☐ Complete ☐ N/A |
| 4.4 | Defects are recorded, issued, tracked, verified and closed. |  |  | ☐ Open ☐ Complete ☐ N/A |
| 4.5 | Final account, loss and expense / compensation events and remaining adjustments are resolved. |  |  | ☐ Open ☐ Complete ☐ N/A |
| 4.6 | Making good / Defects Certificate and final certificate / final assessment are issued when contractually due. |  |  | ☐ Open ☐ Complete ☐ N/A |
| 4.7 | Project records and lessons are archived and continuing obligations are handed to the operational owner. |  |  | ☐ Open ☐ Complete ☐ N/A |

Important use note

This document is a practical working template, not legal, contractual or technical advice. Adapt it to the project, organisation, executed contract, amendments, applicable law and competent-person advice. Retain supporting evidence and record why any item is marked not applicable.

Ink & Lintel | Version 1.0 | 8 September 2026